3-Week MLOps Workflow (Expert-Level, Practical, and Easy to Execute)

Project: Topic #3 - Credit Card Fraud Detection System Team size: 6 members Approach: 100% built from scratch in your own repository

Important reference rule: - You may read https://github.com/gana36/credit-card-fraud-detection in browser view only. - Do not copy-paste code from that repository. - Use it only to understand architecture, sequencing, and professional project flow.

Core stack to cover full rubric: - Data and versioning: DVC - Experiment tracking and registry: MLflow - Serving: FastAPI - Reproducible runtime: Docker and Docker Compose - Monitoring and drift: Evidently + Prometheus + Grafana - Automation: GitHub Actions CI/CD - Model lifecycle: retrain + promote workflow

Dataset (Real-world, required) - Source: https://www.kaggle.com/datasets/mlg-ulb/creditcardfraud - File: creditcard.csv - Shape: 284,807 rows - Fraud class count: 492

1) Team Roles and Ownership (Keep exactly these roles)

Person 1: Lead + Documentation + Streamlit bonus Person 2: Data + DVC + SHAP bonus Person 3: Modeling + MLflow + Optuna bonus Person 4: CI/CD + Deployment + Cloud deployment bonus Person 5: Monitoring + Alerts + Slack/email bonus Person 6: Presentation + Video + Animated GIF bonus

Collaboration rule: - Every critical milestone must be reproducible on all 6 laptops. - Every person contributes both code and evidence (screenshots, logs, PR review, or report section).

2) Success Metrics (Technical + Business)

Technical goals: - AUPRC >= 0.85 - Recall >= 0.92 - Precision >= 0.80

Business and operations goals: - Inference latency < 50 ms (single request, local container baseline) - False Positive Rate < 5% - Drift alert visibility < 5 minutes from monitoring job execution

Definition of “done” for final demo: - Full repo history from Day 0 to final tag - Automated CI runs green on push/PR - API serving and metrics stack run with Docker Compose - Drift report and dashboard screenshots available - Retrain/promote path documented and runnable

3) Day 0 (30 minutes): Repository Bootstrap

Owner: Person 1

Steps: 1. Create GitHub repository: MLOPs_credit_fraud_detection (Public). 2. Add initial files: - README.md (title + all 6 names + roles) - .gitignore (GitHub Python template) - .env.example 3. Invite Persons 2-6 as collaborators. 4. Everyone clones and switches to setup branch:

git clone https://github.com/HelcurtLordno1/MLOPs_credit_fraud_detection.git
cd MLOPs_credit_fraud_detection
git checkout -b setup

Checkpoint evidence: - Screenshot of collaborators list - Screenshot of branch and initial commit

4) Week 1: Foundations (PDF Weeks 7-10)

Day 1 - Project Structure + Problem Definition Owner: Person 1

Create this exact structure:

Project_mlops_credit_fraud_detection/
|-- src/
|   |-- ml/
|   |-- app/
|   |-- database/
|   `-- monitoring/
|-- configs/
|-- data/raw/
|-- data/processed/
|-- scripts/
|-- tests/
|-- reports/
|-- infra/
|   `-- prometheus/
|-- docker/
|-- .github/workflows/
|-- docs/screenshots/
|-- requirements.txt
|-- dvc.yaml
`-- README.md

Update README.md top section with: - Use case: Real-time fraud detection for banks - Motivation: Banks lose ~$32B yearly - Success metrics (technical + business, above) - Team member names + roles

Team action:

git add README.md
git commit -m "Person1: Initial structure + problem definition"
git push origin setup

Person 1 opens PR: “Setup project structure”. All members review and approve.

Day 2-3 - Data Pipeline + DVC (15% Data rubric)

Owner: Person 2

- Put creditcard.csv into data/raw/.

- Create requirements.txt with this baseline:

pandas
numpy
scikit-learn
mlflow
fastapi
uvicorn
evidently
prometheus-client
pydantic
pyyaml
python-dotenv
joblib
dvc
pytest
black
flake8

- Initialize DVC:

dvc init

- Create dvc.yaml:

stages:
  prepare:
    cmd: python src/ml/data.py
    deps:
      - data/raw/creditcard.csv
    outs:
      - data/processed/train.parquet
      - data/processed/test.parquet
      - data/processed/reference.parquet

- Create src/ml/data.py:

import pandas as pd
from sklearn.model_selection import train_test_split

df = pd.read_csv("data/raw/creditcard.csv")
train, test = train_test_split(df, test_size=0.2, random_state=42, stratify=df["Class"])

train.to_parquet("data/processed/train.parquet")
test.to_parquet("data/processed/test.parquet")

# Reference sample for future drift detection
reference = train.sample(10000, random_state=42)
reference.to_parquet("data/processed/reference.parquet")

print("Data prepared!")

- Run pipeline:

dvc add data/raw/creditcard.csv
dvc repro
dvc push

- Every teammate runs dvc pull and dvc repro locally.

- EDA evidence from all members:

- Create an individual notebook in project root.

- Plot class imbalance.

- Save figure as reports/eda.png.

- Commit DVC-managed metadata only:

git add data/raw/.gitignore data/.dvc dvc.yaml dvc.lock
git commit -m "Person2: DVC data versioning + prepared Parquet"

README update by Person 2: - Kaggle dataset link - Class imbalance (0.172% fraud) - DVC commands used - Data quality note (missing values check)

Day 4-5 - Modeling + MLflow (15% Modeling rubric)

Owner: Person 3

- Create configs/training.yaml:

model:
  type: LogisticRegression
  class_weight: balanced
preprocessing:
  scaler: StandardScaler
thresholds:
  min_auc: 0.90

- Create src/ml/train.py:

import mlflow
import pandas as pd
from sklearn.preprocessing import StandardScaler
from sklearn.linear_model import LogisticRegression
from sklearn.pipeline import Pipeline
import joblib
import yaml

mlflow.set_experiment("credit-fraud")

with mlflow.start_run():
    config = yaml.safe_load(open("configs/training.yaml"))
    train = pd.read_parquet("data/processed/train.parquet")
    X = train.drop("Class", axis=1)
    y = train["Class"]

    pipe = Pipeline(
        [
            ("scaler", StandardScaler()),
            ("model", LogisticRegression(class_weight="balanced")),
        ]
    )
    pipe.fit(X, y)

    joblib.dump(pipe, "model.joblib")
    mlflow.log_metric("train_auc", 0.95)  # placeholder for first baseline
    mlflow.sklearn.log_model(pipe, "model")

    print("Model trained and logged!")

- Run and validate:

python -m src.ml.train
mlflow ui

- All members:

- Run training locally.

- Open MLflow at http://127.0.0.1:5000.

- Screenshot your run.

- Person 3 registers model as baseline in MLflow Registry and writes Modeling section in README.md.

Day 6-7 - Tests + Reproducibility (All members)

- Add tests/test_model.py with one passing test.

- Run:

pytest -v

- Person 1 updates reproducibility section in README.md.

- Person 1 creates docs/reproducibility_proof.md with:

- Python version used

- Commands to reproduce data + train

- Expected outputs/artifacts

- Merge all Week 1 PRs and create tag:

git tag week1-complete
git push origin week1-complete

5) Week 2: CI/CD + Deployment (25% MLOps pipeline)

Day 1-2 - CI with GitHub Actions Owner: Person 4

Create .github/workflows/ci.yaml:

name: CI
on: [push, pull_request]

jobs:
  test:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - name: Setup Python
        uses: actions/setup-python@v5
        with:
          python-version: '3.10'
      - run: pip install -r requirements.txt
      - run: pytest
      - run: black --check .
      - run: flake8
      - name: Build Docker
        run: docker build -f docker/Dockerfile.app -t app .

Validation: - Push a small change and verify CI passes (green badge).

Day 3-4 - FastAPI + Docker Compose Owner: Person 4

Create src/app/api.py:

from fastapi import FastAPI
from pydantic import BaseModel
import joblib

app = FastAPI()
model = joblib.load("model.joblib")


class Transaction(BaseModel):
    features: list[float]


@app.post("/predict")
def predict(tx: Transaction):
    pred = model.predict([tx.features])[0]
    return {"fraud_probability": float(pred)}

Create docker/Dockerfile.app:

FROM python:3.10
WORKDIR /app
COPY . .
RUN pip install -r requirements.txt
CMD ["uvicorn", "src.app.api:app", "--host", "0.0.0.0"]

Create infra/docker-compose.yaml:

services:
  app:
    build: .
    ports: ["8000:8000"]
  mlflow:
    image: ghcr.io/mlflow/mlflow
    ports: ["5000:5000"]
  postgres:
    image: postgres:14
  prometheus:
    image: prom/prometheus
    volumes: ["./infra/prometheus/prometheus.yml:/etc/prometheus/prometheus.yml"]
  grafana:
    image: grafana/grafana
    ports: ["3000:3000"]

Run stack:

docker compose -f infra/docker-compose.yaml up --build -d

Test API:

curl -X POST http://localhost:8000/predict -H "Content-Type: application/json" -d '{"features":[0,1.2,...]}'

Day 5-7 - Create scripts/promote_model.py (simple model promotion helper). - Add 1-2 extra experiments in MLflow. - Merge and tag Week 2.

git tag week2-complete
git push origin week2-complete

6) Week 3: Monitoring + Final Delivery

Day 1-2 - Monitoring and Drift Owner: Person 5

- Create src/monitoring/drift_job.py using minimal Evidently report flow.

- Create infra/prometheus/prometheus.yml.

- Add Grafana dashboard JSON export to repository.

- Generate evidence:

- Evidently HTML report screenshot

- Live Grafana chart screenshot

Day 3 - Controlled Drift + Retrain + Promote Owner: Person 5 with Person 3 support

Workflow: 1. Simulate drifted batch. 2. Run drift job and show detection. 3. Retrain model. 4. Promote new candidate model. 5. Re-test API performance and key metrics.

Day 4-7 - Final Communication Package Owner: Person 6 (with all members)

- Build 12-slide final deck.

- Record 5-minute final video.

- Every member speaks 15-20 seconds minimum.

- Person 1 completes 4-page final report.

- Add all individual bonus contributions.

Final release:

git tag v1.0-final
git push origin v1.0-final

7) Quality Gate Checklist (Use before final submission)

- ☐ Repository history starts from Day 0 setup and shows iterative commits.

- ☐ DVC can reproduce processed datasets from raw file.

- ☐ MLflow has baseline + additional experiments and registered model.

- ☐ API container responds correctly on /predict.

- ☐ CI pipeline passes tests, formatting, linting, and Docker build.

- ☐ Monitoring artifacts (Evidently + Prometheus/Grafana) are present.

- ☐ Retrain/promote process is demonstrated and documented.

- ☐ Final report, slides, and video are complete and team-wide.

8) Exact Deliverables

- Your own GitHub repository with full project history.

- Running FastAPI service and Grafana dashboard (localhost or cloud).

- Final report + slide deck + 5-minute video (all 6 members speak).

This plan is intentionally practical: detailed enough to execute professionally, but simple enough to finish within 3 weeks without overcomplicating the MLOps implementation.